|  |
| --- |
|  |

Top of Form

|  |  |  |  |
| --- | --- | --- | --- |
| Sanctioned Project - (2006-2007) | | | Help |
| Name of State : | **West Bengal** | Name of District : | **Hooghly** |
| For The Year : **2006 - 2007** | | | |
| New          Upgradation Construction | | | |
| Existing Surface Type (if Connectivity is Upgradation) | | BT | |
| Name of Block | **Arambag** | Package No. | **WB08ADB09** |
| Road No. | 1 | Batch | Batch 2 |
| Stream | ADB(PMGSY) | | |
| Complete          Stage Construction | | | |
| Stage I              Stage II | | | |
| Year | 2000 - 2001 | Package |  |
| Road From | GoghatMetalRoad | Road To | Bijalkona |
| Roads \* |  | | |
| Road Name | GoghatMetalRoad - Bijalkona | | |
| Pavement Length (in Kms) | 17.92 | Pavement Sanctioned Cost (Rs. In Lakhs) | 524.43 |
| Number of CD Works | 44 | CD Works Sanctioned Cost (Rs. In Lakhs) | 62.01 |
| Number of Long Span Bridge Works | 1 | Total Sanction Cost for Long Span Bridge Works(Rs. In Lakhs) | 49 |
| Long Span Bridge Works Sanctioned Cost (Rs. In Lakhs) by MORd | 49 | Long Span Bridge Works Sanctioned Cost (Rs. In Lakhs ) by State | 0 |
| Protection Works | 7.83 | Other Works (if any) (Rs. In Lakhs) | 2.03 |
| Whether ZP resolution obtained (Y/N) | Yes | | |
| If proposed by MP | - | If proposed by MLA | - |
| **Designed for :** | | | |
| Carriage Way Width | 3.75 | Curve Type | B |
| Proposed Surface | Sealed | | |
| Related Roads in Core Network : | - | | |
| **Maintenance Cost :** | | | |
| Year1(Rs.in lakhs) | 2.11 | Year2(Rs.in lakhs) | 2.38 |
| Year3(Rs.in lakhs) | 8.56 | Year4(Rs.in lakhs) | 10.81 |
| Year5(Rs.in lakhs) | 13.05 | Total Estimated Maintenance Cost | 37 |
| **[You can Enter only 255 characters in Remark]** | | | | | | | |
| Remarks |  | | |  |  |  |  |
| Proposal Scrutinized | | | |  |  |  |  |

Bottom of Form